| Second meeting of 4G/TV Co-existence Oversight Board: Chair’s report to Ministers and Ofcom | Meeting date: 13th May 2013 |
| --- | --- |
| Attendees David Hendon, Chair Kip Meek (EE) Lawrence Wardle (Telefonica / O2) Phil Sheppard (Three) Matthew Braovac (Vodafone) Alix Pryde (BBC) Khalid Hayat (ITV) Kim Chua (Channel 4) Simon Beresford-Wylie (DMSL) Alan Mather (DMSL) Richard Rudd (DMSL) | Alberto Fernandes (Ofcom) Joe Butler (Ofcom) William Webb (non-executive member) Roger Darlington (non-executive member) Robert Burles (DCMS) Mark Evans (Digital UK) Alex Pumfrey (Digital UK) Peter Couch (Arqiva) joined by conference call Apologies Jane Humphreys (DCMS) |

1. Digital Mobile Spectrum Ltd (DMSL) update on pilots

1.1	This was a special meeting of the Oversight Board, held at the request of DMSL so 	that DMSL could update the Board on the pilots and set out its proposed 	way 	forward.

1.2	DMSL outlined the objectives of the pilots and provided a summary of results.

1.3	Pilot 2 began in south east London on 22 April, with modelling and mailing based on 	64 dBm (the highest power level permitted under the terms of the Ofcom licences). 	11 masts were activated in Block B at 58 dBm and this was increased to 61 dBm on 2 	May.  By 9th May, there had been 885 calls that were potentially about 4G 	interference but no cases were confirmed.

1.4	Pilot 3 began in west London on 29 April. 5 masts were activated in Block C at 59 	dBm and this was increased to 64 dBm on 7 May. By 9th May, there were 24 calls 	potentially about 4G but, again, no confirmed cases of 4G interference were 	confirmed.

1.5	Pilot 4 began in Brighton on 13 May with four masts in Block A at 64 dBm. This will 	test adjacent channel interference.

1.6	DMSL has found the results to date to be encouraging but is viewing them with 	a 	degree of caution at this stage. DMSL has yet to test interference in areas of poor or 	complex DTT signals or when mobile masts in Blocks A, B & C are transmitting at the 	same time.

1.7	On behalf of the Oversight Board, I thanked DMSL for its work so far but noted our 	wish to see pilots in these types of areas.  In practice this might involve ring-fencing 	a few base stations for a week or so to monitor interference levels and modify 	operational practices if necessary before moving to full deployment.

1.8	DMSL believes that the reasons interference was very much less than forecast in 	Pilot 2 and Pilot 3 is probably due to a combination of:

(i) Crystal Palace’s very high signal strength;

(ii) The highest frequency that Crystal Palace’s uses to transmit (Channel 30) is 240 	MHz away from the bottom of 800 MHz band so there is little chance of adjacent 	channel interference.

1.9	DMSL reported that the mobile network operator involved with Pilot 2 has 	requested that the masts be left on after the scheduled end date of 10 May, in order 	to optimise the network. DMSL sought the permission of the Oversight Board for the 	pilot to continue for two months. The Board agreed on condition that DMSL 	would notify the Board as soon as any interference were found; and that DMSL 	would offer re-assurances on some specific concerns raised by the broadcasters.

1.10	DMSL also sought permission for Pilot 4 to be extended. The Board agreed that the 	pilot could be extended for one week after its scheduled end date of 28 May and the 	issue would be reviewed in the light of available data at the Board meeting on 30 	May. The Board note that Ofcom approval would be needed to ensure that the KPIs 	continued to be disapplied for pilot purposes.

1.11	DMSL agreed to provide an interim report on the results of the Brighton pilot in 	advance of the Board meeting on 28th May .

1.12	DMSL’s roll-out operations also begin this week, with the first masts due to be 	switched on in July.

2. Interference issues

2.1	The broadcasters remain concerned that not all viewers experiencing interference 	will report it. The broadcasters also queried how DMSL would handle cases of 	interference arising at some point in the future, perhaps caused by increased power 	levels.

2.2	DMSL is aware that a change in atmospheric conditions could cause interference in 	an area several months after DMSL’s mailings had been received and at a time at 	which viewers in the area had assumed they were unaffected by interference. DMSL 	confirmed that it was monitoring the effect of atmospheric conditions and that it 	was still obliged to fix any resultant interference problems. DMSL is making it clear 	in its communications with the public that filters should be retained as they might 	be required at some point in the future, even if not required in the short term.

2.3 	DMSL agreed to provide a written note to a future Oversight Board meeting on how it will handle 4G interference that appears after the initial rollout of masts.  Such interference might arise as a consequence of infill base stations or from an increase in the level of output power.

3. Filter delivery

3.1	Whilst DMSL was happy with the Royal Mail as a delivery partner, early indications 	from the pilots were that the Royal Mail had experienced difficulties in delivering 	filters to the timescale required by DMSL. The volume of filters to be delivered and 	the physical size and shape of the filter packages in relation to letter boxes had 	caused problems. 600 filters had been undeliverable over the pilots, although most 	had been subsequently collected direct from the Post Office by householders. In 	view of this, DMSL believes there could be logistical problems in meeting the 1-2 	day filter delivery target.  This could become an even more significant issue in and 	around the Christmas period.

4. London roll-out

4.1 	DMSL is undertaking a large-scale publicity and advertising campaign to raise 	awareness of roll-out in London, intended to reach 75% of Freeview viewers in 	London. The broadcasters are keen to have an input, drawing on their experiences of 	communicating with Freeview viewers.

4.2	The broadcasters asked for more information on what advice was being given to 	viewers reporting cases of non-4G interference; whether the telephone number for 	reporting interference could be changed to a free number; and whether use could be 	made of the pop-up messages on Freeview to raise awareness. DMSL said it was too 	late to change the telephone number on its printed mailings but would explore 	whether its free number could be publicised more widely, e.g. on its website DMSL 	will consider the other two points.

4.3	DMSL also agreed to work with the broadcasters to ensure that their call centres  	have access to DMSL’s post-code checker, enabling them to quickly understand 	whether a caller is in an 4G area or not.

4.4	The broadcasters asked for more frequent KPI performance data than once a month 	supported by regular formal stocktakes. DMSL confirmed that they would be 	performing regular stocktakes, beginning after the London roll-out when consumer 	research data was available.

4.5	The Board agreed with DMSL’s proposal that London be defined as the area within 	the M25 motorway.

4.6	DMSL set out its proposed approach to mailing filters proactively  in London In 	essence, they are proposing a more targeted and risk based approach than that 	implied by the KPIs, reducing the number of filters sent out from over one million to 	around 150,000. Instead they will send filters proactively to those households who 	are very close to mobile masts or which receive TV from relays which use channels 	higher than 52 for broadcast.

4.7	These proactive mailings will be supported by a strong reactive approach to any 	interference experienced after rollout.

4.8	The Board agreed with DMSL’s proposals for roll-out in London, and noted DMSL’s 	proposal to use the same approach in areas of the country with similar 	characteristics (i.e. high signal strength).  DMSL offered to draft a policy statement 	on its roll-out in London, which would be sent in draft to the Board.

5. KPIs

6.1	DMSL is drafting a document for the Board to seek its agreement to a shared 	interpretation of the KPIs, and the reporting format for the Board.

6.2	In relation to KPI 2 , I pointed out that the measure applied to each mast, so in 	some circumstances a very small number of requests for filters could have the 	potential to cause the KPI to be breached, invoking the Operational Conditions and 	delaying rollout. DMSL is confident that this will not be a problem in London and 	other large urban areas but may become so in more rural areas, where the number of 	households close to a mast which were forecast to experience interference would 	be lower.  Ofcom agreed to set out the options for dealing with this issue in a paper 	for the next Board.

7. Next meeting

7.1 	The next meeting is on 30th May.

David Hendon

Chair

4G/TV Co-existence Oversight Board

# Footnotes

KPI 2 states that not more than 10% of households forecast to experience interference in a given area request a filter in the four weeks after the base station is activated.