## Slide 1: UnITy Programme (DEFRA)
Relevant section – Commercial

## Slide 2: Background
Defra Group’s ICT estate is provided by two contracts with IBM and Capgemini respectively.
Both of these systems are incompatible and costly, with multiple suppliers providing similar services, and a stifling of innovation.
The initiative was to disaggregate services through the supply chain, and consolidate services and provide common processes across the DEFRA group, to provide sustainable, reliable services, with well managed suppliers, connected infrastructure and greater Value for Money.
DEFRA undertook a procurement strategy of early supplier engagement, with multiple sourcing routes across the disaggregated service.

## Slide 3: Procurement by workstream
Workstream | Procurement Name | Route to Market
Hosting and Application Support | Defra - UnITy Programme - Hosting & Application Support | Competitive Procedure with Negotiation
 | Defra - UnITy Programme - SHEP Crown Hosting Data Centre | CHS Framework
 | Defra - UnITy Programme - SHEP Migration | WPO
 | Defra - UnITy Programme - SHEP UAT Migration Support Services | G-Cloud
 | Defra - UnITy Programme - Infrastructure Assurance Service | G-Cloud
 | Defra - UnITy Programme - Network Assurance Service | G-Cloud
Connectivity | Defra - UnITy Programme - WAN, Gateways & Network Integration, LAN & Wireless LAN | CCS Framework RM1045 - Lot 1 & 2
 | Defra - UnITy Programme - Telemetry | TBD
 | Defra - UnITy Programme - Network Delivery Partner | G-Cloud
 | Defra - UnITy Programme - Interim Connectivity Hub | G-Cloud
End User Environment | Defra - UnITy Programme - Managed Print Services | Competitive Procedure with Negotiation
 | Defra - UnITy Programme - End User Services | Competitive Procedure with Negotiation
 | Defra - UnITy Programme - 0365 Assurance Partner | G-Cloud
Service Management & Service Integration | Defra - UnITy Programme - Service Management Consultancy Partner | ConsultancyONE
 | Defra - UnITy Programme - Service Management Delivery Partner | RM1058
 | Defra - UnITy Programme - ITSM Tool | G-Cloud
 | Defra - UnITy Programme - Service Desk | OJEU - Open

## Slide 4: Lean Sourcing Approach
1. Business need & baselining
2. Market analysis & sourcing strategy
3. Supplier identification
4. Execution of sourcing strategy
5. Finalise contract
Mobilisation
Pre-Procurement Market Engagement
Sourcing and Contracting
Talk to potential suppliers, publicise requirement (preferably by using a project specific PIN) to warm the market up and advertise the industry engagement event
Establish a project planning and performance hub in the mobilisation phase and use visual management and e-sourcing tools to drive the process and to measure and manage performance including turnaround times in line with the 120 day target.
Industry boot camp to capture the suppliers’ views on your requirement, on the viability, and on possible delivery options and where appropriate to facilitate meetings between suppliers to explore the potential for the establishing consortia, partnering arrangements and / or subcontracting opportunities.
Execution of sourcing strategy through structured workshops, boot camps and tightly managed project plans
Use standstill period to prepare for publication of the contract documentation and to finalise delivery and contract management plans
Pre-OJEU readiness - the preparation and subsequent publication of a bidders pack at OJEU including requirements, draft terms and conditions, selection criteria, evaluation strategy and criteria and procurement timescales. This transparency allows suppliers to make informed decisions as to whether they wish to bid.
Driven by visual management tools
The new approach requires more work to be carried out before going to market

## Slide 5: Benefits, Techniques and Outputs
Benefits
Suppliers knowledge of Markets and trends
Understanding of capacity available
Understanding of our requirements
Markets likely response to our requirements
Facilitates effective and efficient outcomes
Facilitates demonstrable VFM gains
Highlights innovative solutions
  Techniques
  Issuing market consultation papers
  Issuing Requests for Information (RFIs) on a range of subjects
  Supplier Briefing Days
  1-2-1 sessions with suppliers (specific agenda items on “things we want to know”)
  This enabled understanding of the
  Feasibility of the approach
  Capability in the market
  Maturity of the market
  Capacity of the market