ODUG Action Log – 29th August 2012

Secretariat
Circulate membership of each of the Transparency Sector Boards	Carried forward
Circulate minutes and actions from third meeting
Publish note and actions from third meeting on data.gov.uk
Commission CO TT paper with analysis of Open Data Strategies for each department and risks associated with delivery for discussion

Collaboration Space
Add all Group users to space
Draft short guidance note - structure of site, who owns which areas

Data Requests and data.gov.uk Workstream
Explore opportunities to get metrics off data.gov.uk e.g. on number of data downloads	Carried forward
Finalise data request form (previously elevator pitch) / reduce wording / determine minimum mandatory fields / two benefits sections - full benefits can be kept private at user option / allow fully private request; in this case determine minimum set of information to be published
Add assessment categories / priority categories / benefit categories
Add status categories
ODUG to host beta-site on Google docs for testing
Prototype site on data.gov.uk

Business Case process
Modify process flow chart to reflect discussion
ODUG take a beta example data request through the Business Case process to determine format of DSB Business Case

Legacy data.gov.uk requests Workstream
Review requests to determine which data requests ODUG should consider taking forward, using agreed priority and benefits categories

Pipeline Workstream
Review pipeline to assign priorities and benefits and highlight ODUG view on the most valuable datasets planned for release and their current priorities

Business Models and Barriers Workstream
Produce first draft of document on Open Data business models	Carried forward

National Addressing Workstream
Review draft position statement

Communications Workstream
Set up facility for sentiment monitoring for ODUG and provide a baselines assessment	Carried forward
ODUG Branding	Carried forward
Draw up and share key slides on ODUG	Carried forward
Include conference/presentation activities as a knowledge base on the collaboration platform	Carried forward
Circulate list of handles for Twitter and email addresses and create Twitter list for ODUG members	Carried forward
Establish new workstream

Metrics and Costs of Data Workstream
Establish workstream

Knowledge Management
Circulate links to Departments Open Data Strategies on data.gov.uk	Carried forward
Circulate drafts of Cabinet Office user journeys to the group	Carried forward – due mid September

KPIs and Risk
Update register following group comments